March 4, 2026

Mr. Kevin D. Harrington

Director of Development

Meridian Real Estate Partners, LLC

3500 Lenox Road NE, Suite 1200

Atlanta, GA 30326

RE: 	Eastside Commons Mixed-Use Development – Building A

4120 DeKalb Avenue NE, Atlanta, GA 30307

Proposal No. P.012847.26

Dear Kevin,

Pursuant to your request, The Vertex Companies, LLC (VERTEX) is pleased to present this proposal for fire protection engineering services for the Eastside Commons Mixed-Use Development – Building A associated with the above-referenced matter. Our proposal contains a Project Work Scope, Project Schedule, Fee Schedule, Terms and Conditions, and a Project Work Authorization.

# PROJECT WORK SCOPE

The scope of work shall include the preparation of fire sprinkler system criteria drawings, fire alarm system criteria drawings, and a life safety and egress plan for the proposed seven (7)-story mixed-use building totaling approximately 112,500 square feet, comprising ground-floor retail occupancy and six (6) floors of residential occupancy above. Specifically, this scope shall include the following:

a.  Preparation of fire sprinkler system criteria drawings satisfying all applicable requirements of NFPA 13 and the 2021 International Fire Code as adopted by the City of Atlanta, including at a minimum: site plan showing water supply, point of service, riser location, backflow preventer location, FDC location, and incoming fire main (including size); evaluation of water supply; hazard classification of all occupancy areas; specification of sprinkler types, spacing, and densities; pipe sizes and hydraulic design area; riser schematic; and calculations confirming code-compliant system performance.

b.  Preparation of fire alarm system criteria drawings satisfying all applicable requirements of NFPA 72 and the Georgia State Minimum Fire Safety Standards, including at a minimum: floor plan layouts showing initiating device locations (smoke detectors, heat detectors, manual pull stations, water flow switches, tamper switches), notification appliance locations (horns, strobes, speakers), fire alarm control panel location, riser diagram, and device schedule.

c.  Preparation of a life safety and egress plan satisfying the requirements of the 2021 International Building Code and NFPA 101, including at a minimum: occupant load calculations for all occupancy types and floors; means of egress layout; exit door widths and hardware specifications; travel distance calculations; exit signage and emergency lighting locations; and areas of refuge as required.

Deliverables to be produced as part of this project will include the following digitally sealed electronic files in PDF format:

Fire sprinkler system criteria drawings – digitally signed and sealed by a licensed Georgia Fire Protection Engineer, provided in PDF format for permit submittal.

  - Fire alarm system criteria drawings – digitally signed and sealed by a licensed Georgia Fire Protection Engineer, provided in PDF format for permit submittal.

Life safety and egress plan – digitally signed and sealed by a licensed Georgia Fire Protection Engineer, provided in PDF format for permit submittal.

One (1) round of responses to AHJ review comments per deliverable set, incorporated into revised signed and sealed drawing files.

# PROJECT SCHEDULE

Vertex understands the need for timely completion of this project and is prepared to commence work upon receipt of the Project Work Authorization Form. The project scope shall be completed based on the schedule detailed below:

- Milestone 1.0 – Site Visit and Existing Conditions Survey shall be completed within two (2) weeks of receipt of the signed Project Work Authorization Form.

Milestones 2.0 and 3.0 – Fire Sprinkler Criteria Drawings, Fire Alarm Criteria Drawings, and Life Safety Plan shall each be completed within five (5) weeks of receipt of the signed Project Work Authorization Form and completion of the site visit.

# ASSUMPTIONS

This scope of work is based upon being provided accurate site, utility, and building floor plan drawings in AutoCAD format. Vertex further assumes that a current (less than one year old) fire hydrant flow test report for the municipal water supply serving the project site will be provided by the client prior to commencement of hydraulic calculations. Access to the building and all mechanical spaces shall be made available on the day of the site visit.

# EXCLUSIONS

Exclusions to this scope of work include, but are not limited to, the following items:

- Preparation of engineering criteria and/or system design drawings for any systems, buildings, or areas not specifically listed within this scope of work.

- Preparation of system shop / fabrication level drawings.

- Detailed design of underground firewater piping is excluded from this scope including exact locations of piping, valves, backflow preventer dimensions, cross-sectional views, hydrant installation details, and all other items located outside of the building. These items will be shown schematically for reference only as needed to convey water supply information for fire department review. Often detailed civil engineering drawings are required for local utility permitting and for installation of underground firewater piping; the drawings developed as part of this scope are not suitable for utility permitting or underground installation.

- Construction administration support beyond the review of the contractor’s shop drawings and submittals. No coordination or management of contractor’s services or schedule shall be provided.

- Detailed coordination with other trades or building systems.

- Rack permit evaluation is not included within this scope of work – If a rack permit is required, additional fees shall apply.

# FEE FOR SERVICES

Compensation for the services described herein will be Twenty-Nine Thousand Five Hundred Dollars ($29,500), billed on a milestone basis as detailed in the table below. All work will be performed on a lump-sum basis. Additional services beyond the stated scope of work will require a written amendment to this agreement prior to commencement.

Project fees shall be billed as follows:

|  | Milestones | VERTEX Fee |
| --- | --- | --- |
| 1.0 Site Visit and Existing Conditions Survey |  |  |
|  | Vertex will conduct a site visit to document existing building conditions, confirm occupancy classifications, verify water supply connections, riser and FDC locations, and gather all field data required for criteria drawing development. | $3,200 |
| ## 2.0 Fire Sprinkler System Criteria Drawings |  |  |
|  | Preparation of fire sprinkler system criteria drawings satisfying all applicable requirements of NFPA 13 and the 2021 International Fire Code as adopted by the City of Atlanta, including: site plan showing water supply, point of service, riser location, backflow preventer location, FDC location, and incoming fire main size; evaluation of water supply; hazard classification of all occupancy areas; sprinkler types, spacing, and densities; pipe sizes and hydraulic design area; riser schematic; and supporting hydraulic calculations. | $15,400 |
| ## 3.0 Fire Alarm System Criteria Drawings and Life Safety Plan |  |  |
|  | Preparation of fire alarm system criteria drawings satisfying NFPA 72 and Georgia State Minimum Fire Safety Standards, including device layouts (smoke detectors, heat detectors, manual pull stations, flow/tamper switches), notification appliance locations, fire alarm control panel location, riser diagram, and device schedule. Includes life safety and egress plan per NFPA 101 and 2021 IBC: occupant load calculations, egress layout, exit widths and hardware, travel distances, exit signage, emergency lighting, and areas of refuge. | $10,900 |
| FEE TOTAL: |  | $29,500 |

# REIMBURSEMENT OF EXPENSES

Direct expenses incurred by Vertex due to flow testing fees, out of town travel, mailing fees, printing fees for hard copy drawings, and bulk reproductions shall be considered reimbursable expenses and invoiced on the basis of actual cost-plus ten percent (10%).

# TERMS AND CONDITIONS

This proposal and subsequent agreement will be conducted in accordance with the attached Terms and Conditions. Please note that this proposal is valid for 30 days from the date notated above.

# PROJECT AUTHORIZATION

Attached you will find a copy of the Project Work Authorization.  Please sign and return it to Vertex, the receipt of which shall constitute our notice to proceed.

Thank you for the opportunity to submit this proposal.

Sincerely,

Michael J. Casale, P.E.

Senior Fire Protection Engineer

The Vertex Companies, LLC

PROJECT WORK AUTHORIZATION

| Description of Services: | Eastside Commons Mixed-Use Development – Building A |
| --- | --- |
| Project Location: | 4120 DeKalb Avenue NE, Atlanta, GA 30307 |
| Proposal No. and Date: | P.012847.26 ; March 4, 2026 |
| Cost: | $29,500.00 |
| CHARGE INVOICES TO THE ACCOUNT OF: |  |
| Client: | Mr. Kevin D. Harrington Meridian Real Estate Partners, LLC 3500 Lenox Road NE, Suite 1200 Atlanta, GA 30326 |
| Phone/Email: |  |

Billing Contact Information:

If the invoice is to be mailed for approval to someone other than the addressee of this proposal, please indicate in the space below.

Attn:						EMAIL:

Accounts Payable Phone#:

PAYMENT TERMS:

Invoices for completed work will be issued by the calendar month for continuous or extended projects unless otherwise agreed. Payment is net thirty days.

This is a legal and binding contract between CLIENT and The Vertex Companies, LLC as referenced in the attached proposal of this date and described above.

FEE FOR SERVICES ACCEPTED BY: 	______________________Date: ______________

CLIENT